DOCUMENT 5 OF 5

UNISTYLES CURAÇAO · ACTION PLAN

Action Plan

From brainstorming to execution — Double Diamond framework

Prepared for:  Paula + team (UX/UI · Front · Back · Marketing · Design)

Date:  31 July 2026

Main framework:  Double Diamond (+ Design Thinking, Lean UX, JTBD, RICE, Agile)

Connects with:  Documents 1–4

Contents

# 1. How this plan works

This document turns the research and brainstorming (Documents 3 and 4) into a work plan organised by phase. The main framework is the Double Diamond, complemented by other methods where they add value.

The idea in one sentence First we OPEN UP to explore (diverge), then we NARROW DOWN to decide (converge) — twice: once to find the right problem, and once to find the right solution.

# 2. The frameworks we will use

The Double Diamond organises EVERYTHING. The other methods are tools within each phase.

| Framework / method | What it is for | Where it is used |
| --- | --- | --- |
| Double Diamond | Overall structure of the process in 4 phases (Discover, Define, Develop, Deliver) | The entire project |
| Design Thinking | Empathise, define, ideate, prototype, test — human-centred | Discover and Develop |
| Lean UX | Build–measure–learn: test ideas quickly and cheaply | Develop and Deliver |
| Jobs To Be Done (JTBD) | Understand the “job” the customer wants to get done, not just the product | Discover and Define |
| MoSCoW | Prioritise: Must / Should / Could / Won’t | Define |
| RICE | Score ideas by Reach, Impact, Confidence and Effort | Define and Develop |
| Agile / Sprints | Deliver in short cycles with reviews | Develop and Deliver |

# 3. Double Diamond applied to Unistyles

The 4 phases, with objective, activities, methods and deliverables. The first two (Discover + Define) are mainly research and strategy; the last two (Develop + Deliver) are design and build.

◆   DISCOVER — diverge

Objective: Truly understand the customer and the market before deciding anything.

Activities

- Carry out the research in Document 3 (HIGH priority topics first).

- Interviews with 5–8 customers + short survey.

- Analysis of local and international competitors.

- Review own data (sales, WhatsApp orders).

Methods

Interviews, surveys, JTBD, competitive analysis, deep research (Doc 4).

Deliverables

- Research findings

- Competitor map

- 2–3 evidence-based personas

◆   DEFINE — converge

Objective: Turn the findings into a clear problem and a prioritised list.

Activities

- Synthesise research into insights and "problem statements".

- Prioritise the backlog (Document 2) with MoSCoW and RICE.

- Define success metrics (KPIs).

- Agree on the launch scope (MVP).

Methods

Insight synthesis, MoSCoW, RICE, MVP definition, experience map.

Deliverables

- Agreed problem statement

- Prioritised backlog

- MVP scope

- Defined KPIs

◆   DEVELOP — diverge

Objective: Ideate and prototype solutions for the defined problem.

Activities

- Brainstorm with the HMWs (Document 4).

- Design flows and wireframes (mobile checkout, delivery, product page).

- Prototype in Figma and test with users.

- Build in sprints, starting with the P0 items in Document 2.

Methods

Design Thinking (ideate/prototype/test), Lean UX, design in Figma, Agile sprints.

Deliverables

- Wireframes and prototypes

- High-fidelity designs

- Product increments per sprint

◆   DELIVER — converge

Objective: Launch, measure and improve with real data.

Activities

- Complete QA (Document 2 checklist, epic K).

- Launch the MVP and activate analytics.

- Measure KPIs and gather feedback.

- Iterate: build–measure–learn.

Methods

Lean UX (measure/learn), A/B testing, analytics, sprint retros.

Deliverables

- Site in production

- Metrics dashboard

- Iterative improvement plan

# 4. Phased roadmap (sprints)

Proposed sequence. Adjust the weeks to the team's actual pace. A "sprint" is a short cycle (1–2 weeks) with a clear goal.

| Phase | Sprint | Main focus | Comes from |
| --- | --- | --- | --- |
| Discover | S1–S2 | HIGH priority research + interviews + competition | Doc 3 / Doc 4 |
| Define | S3 | Insights, RICE/MoSCoW prioritisation, MVP scope, KPIs | Doc 2 / Doc 4 |
| Develop | S4–S6 | Design of key flows + build P0 (blockers) | Doc 2 (P0) |
| Deliver | S7 | QA + MVP launch + analytics | Doc 2 (Epic K) |
| Iterate | S8+ | Operational delivery, P1/P2, data-driven improvements | Doc 2 (P1/P2) |

Pragmatic shortcut Because the code is already well advanced, "Discover/Define" (research) can run IN PARALLEL with the technical closure of the P0 blockers in Document 2. That way you move towards launch while researching for the improvements.

# 5. Roles and responsibilities

Who leads what (simple model: R = Responsible/does the work, A = Approves/decides, C = Consulted, I = Informed).

| Activity | UX/UI | Front | Back | Mkt | Owner |
| --- | --- | --- | --- | --- | --- |
| User research | R | I | I | C | A |
| Competitor analysis | C | I | I | R | A |
| Prioritisation (RICE/MoSCoW) | C | C | C | C | A |
| Flow / UI design | R | C | I | C | A |
| P0 build (frontend) | C | R | C | I | A |
| P0 build (backend/infra) | I | C | R | I | A |
| Operational delivery | C | C | R | C | A |
| Marketing and SEO | C | I | I | R | A |
| QA and launch | C | R | R | C | A |

Note: the owner (Paula) approves/decides on everything but delegates the "doing". If a role is covered by the same person or by an external contractor, adjust the table.

# 6. How to prioritise ideas (RICE)

When the brainstorming produces many ideas, score them with RICE to decide on sound criteria, not intuition. Formula: (Reach × Impact × Confidence) ÷ Effort. Higher score = do it sooner.

| Factor | Question | Scale |
| --- | --- | --- |
| Reach | How many customers does it affect? | Estimated no. / month |
| Impact | How much does it improve the experience or sales? | 0.25 / 0.5 / 1 / 2 / 3 |
| Confidence | How sure are we? | 50% / 80% / 100% |
| Effort | How much work does it take? | Person-weeks |

### Applied example

| Idea | R | I | C | E | RICE |
| --- | --- | --- | --- | --- | --- |
| Fix P0 blockers (make purchasing possible) | All | 3 | 100% | 2 | Very high |
| Simplify mobile checkout | High | 2 | 80% | 1 | High |
| Interactive size guide | Medium | 2 | 80% | 1 | High |
| Live delivery tracking | Medium | 1 | 80% | 2 | Medium |
| Fully multilingual store | Medium | 1 | 50% | 3 | Low (for now) |

# 7. Success metrics (KPIs)

Define these BEFORE launch so you know whether the site works. Install analytics in the Deliver phase.

| KPI | What it measures | Suggested initial target |
| --- | --- | --- |
| Conversion rate | % of visits that result in a purchase | Establish a baseline, then improve |
| Average order value | Average value per order | Increase with threshold-based free shipping |
| Cart abandonment | % who start but do not complete checkout | Reduce with a simple checkout |
| Repeat purchase rate | % of customers who return | Key in a small market |
| Orders by channel | Site vs. WhatsApp | Understand actual behaviour |
| Mobile load time | Speed on 4G | < 3 seconds |
| Delivery satisfaction | Post-delivery feedback | High score per zone |

# 8. Concrete next steps

### Next 7 days

☐  Confirm that backend + Directus + frontend are deployed together (US-A1).   [P0]

☐  Verify that the delivery zones return neighbourhoods in production (US-D1).   [P0]

☐  Enter the real bank account number and rotate the admin password (US-C3, US-J1).   [P0]

☐  Schedule the brainstorming session with the team (agenda in Doc 4).   [—]

### Next 30 days

☐  Close all P0 blockers in Document 2.   [P0]

☐  Carry out the HIGH priority research (Document 3).   [—]

☐  Define the MVP, KPIs and prioritised backlog (Define phase).   [—]

### Next 90 days

☐  Launch the MVP with analytics active.   [—]

☐  Build the operational delivery (dispatch, assignment, tracking — US-D2 to D5).   [P1]

☐  Iterate with data: improve conversion, catalogue, language.   [—]

Remember You do not have to do everything at once. The code is already well advanced (Document 1). The shortest path to launch is: close the P0s → launch an MVP → learn from real customers → improve in phases. Research and brainstorming ensure you improve the right things, not just what sounds good.