DOCUMENT 1 OF 5

UNISTYLES CURAÇAO · E-COMMERCE

What is already done

Inventory of the current state of the website (audited code)

Prepared for:  Paula — Founder, Unistyles Curaçao

Date:  July 31, 2026

Scope:  Frontend · Backend · Delivery · Payments · Database

Method:  In-depth repository audit (deep code research)

Contents

# 1. Executive summary

In short: you have much more built than you think. The site is not starting from scratch — it is roughly 75–85% complete in terms of code. The remaining work is mostly "tying up loose ends": connecting forms, fixing a couple of bugs, configuring external accounts and defining the operational side of delivery.

The big picture • FRONTEND (what the customer sees): visually complete and functional. 30+ pages, real catalogue, cart, 3-step checkout, delivery map. • BACKEND (the invisible engine): production-grade. Secure authentication, transactional orders, real Sentoo payments, complete WhatsApp chatbot. • DELIVERY: much more advanced than you thought — 3 Curaçao zones with a map, GPS auto-detection, fee calculation and free shipping per zone. • WHAT IS MISSING: detailed in Document 2 (completion checklist). These are concrete pieces, not a rebuild.

### What do the status labels mean?

| Label | Meaning |
| --- | --- |
| READY | Works today. Built and operational. |
| PARTIAL | Built but needs connection, configuration or data to work fully. |
| MISSING | Does not exist yet / needs to be done. |

# 2. Architecture and technology (in simple terms)

Your site is built with modern, industry-standard technology. It is not a drag-and-drop template: it is a custom store made of three pieces that work together.

| Component | What it is | What it is for | Status |
| --- | --- | --- | --- |
| Frontend (React + Vite) | The store the customer sees | Pages, catalogue, cart, checkout, map | READY |
| Backend (Node/Express) | The invisible engine | Accounts, orders, payments, WhatsApp, admin | READY |
| Directus (CMS) | Content panel | Edit products, categories, brands without code | READY |
| PostgreSQL | The database | Stores products, orders, customers | READY |
| Redis | Fast memory | Guest carts, sessions | READY |
| Coolify | The hosting (server) | Publishes everything online with SSL | IN PROGRESS |

Key fact about hosting The site needs THREE services to be published together on Coolify: the store (frontend), the engine (backend) and the CMS (Directus). If only Directus is published, customers will be able to SEE products but will NOT be able to buy, log in or pay. Confirming that the backend is deployed and accessible is the #1 technical priority before launch.

# 3. Frontend — pages the customer sees

More than 30 pages built. The purchase journey (browse catalogue → product → cart → WhatsApp/checkout) is solid and uses real catalogue data.

## 3.1 Catalogue and product

| Page | Route | Status | Notes |
| --- | --- | --- | --- |
| Home | / | READY | Hero, carousel, categories, brands — real CMS data |
| Bras / Panties / Shapewear | /bras … | READY | Category page with real data |
| Perfumes | /perfume | READY | Includes a working fragrance quiz |
| Creams / Sunscreen / Deodorants / Facial cleansing | /cremas … | READY | Real data |
| Accessories | /accesorios | READY | Real data |
| Product detail | /product/:id | READY | Reviews connected; sizes/colours |
| Brand | /brand/:id | PARTIAL | Only 5 brands defined manually |
| Search | /search | READY | Debounced search, solid |

## 3.2 Purchase, account and tracking

| Page | Route | Status | Notes |
| --- | --- | --- | --- |
| Side cart | (component) | READY | Quantities, WhatsApp, go to checkout |
| Checkout (3 steps) | /checkout | PARTIAL | Complete; depends on the backend + zone data |
| Sentoo payment (callback) | /payment/callback | READY | Live status query + real time |
| Track order | /track-order | READY | Lookup by order number |
| Login / Register | /login /register | READY | Depends on the backend |
| Password recovery | /forgot-password | PARTIAL | Sends the link but the page to change it is missing |
| Profile | /profile | READY | Protected; details, orders, password |
| Wishlist | /wishlist | READY | Stored locally in the browser |
| Admin | /admin | PARTIAL | No route protection; "view" buttons are stubs |

## 3.3 Content, legal and contact

| Page | Route | Status | Notes |
| --- | --- | --- | --- |
| About us / FAQ / Terms / Privacy | /about … | READY | Static content ready |
| Shipping (with zone MAP) | /shipping | PARTIAL | Map ready; neighbourhoods depend on the backend |
| Contact | /contact | PARTIAL | The form does not send anything yet |
| 404 Not found | * | READY | Ready |

# 4. Backend — the engine (APIs)

The backend is substantially complete and production-grade: secure database queries, encrypted passwords (bcrypt), orders with transactions and stock locking, and data validation. These are the API areas:

| Area (API) | What it does | Status |
| --- | --- | --- |
| Authentication | Registration, login, email verification, refresh, password recovery | READY |
| Products / Categories | Listing, filters, pagination, search, featured items | READY |
| Perfumes / Skincare | Quiz with a real recommendation algorithm | READY |
| Cart | Guest (Redis) and user (DB), merged on login | READY |
| Orders | Transactional checkout, stock deduction, coupons, zone | READY |
| Payments | Real Sentoo, cash on delivery, bank transfer | bank account pending |
| Admin | User and order management, statistics | READY |
| Reviews | Create/read/delete | data type bug |
| Coupons | Validate and apply (concurrency-safe) | READY |
| Newsletter | Subscription | no confirmation or unsubscribe |
| WhatsApp | Chatbot in Papiamentu, menus, order status | READY |
| Delivery | Zones and fee calculation | no admin panel for zones |

# 5. External integrations

The connections with third-party services are already coded. Most of them only need you to enter your account keys/credentials to be activated.

| Service | Code status | What you need to activate it |
| --- | --- | --- |
| Sentoo (Curaçao payments) | READY | Enter SENTOO_API_KEY + MERCHANT_ID from your account |
| WhatsApp Business | READY | Meta token + approve message templates in Meta |
| Email (SMTP) | READY | Your outgoing mail details (otherwise it does not send emails) |
| Cash on delivery (COD) | READY | Nothing — it works |
| Bank transfer | PARTIAL | Enter the REAL account number (currently a placeholder) |
| Map (OpenStreetMap) | READY | Nothing — it works. Review the commercial terms of use |
| Address autocomplete (Nominatim) | READY | Nothing, but it is free with a usage limit |
| Real time (Socket.IO) | READY | Nothing — updates payment status live |

About WhatsApp The WhatsApp chatbot is complete: it replies in Papiamentu, shows menus, lets customers check the status of an order and links to categories. For the automatic confirmation messages to go out, some "templates" must be created and approved in Meta Business Manager (order_confirmation, order_shipped, etc.). If they are not approved, the system uses a wa.me link as a fallback.

# 6. Delivery system — what ALREADY works

This was your biggest concern ("I'm missing the complete delivery system"). The good news: the foundation is already built. What is missing is the operational (logistics) layer, which is detailed in Document 2.

## 6.1 Already built and working

- Interactive map of Curaçao (Leaflet + OpenStreetMap) with the 3 zones drawn as coloured polygons.

- 3 real zones with market rates: Zone 1 Centre (XCG 5, free ≥75) · Zone 2 East (XCG 10, free ≥100) · Zone 3 West and North (XCG 25, free ≥150).

- GPS auto-detection: the "Detect my zone" button locates the customer and tells them their zone and fee.

- Address autocomplete: as the street is typed, it suggests real Curaçao addresses and detects the zone automatically.

- Fee calculation and free shipping per zone based on the cart subtotal, shown at checkout.

- Every neighbourhood catalogued: Willemstad, Punda, Otrobanda, Jan Thiel, Blue Bay, Banda Abou, Banda Ariba, etc.

- The order stores the zone and coordinates (lat/lng) for future logistics.

## 6.2 The 3 zones at a glance

| Zone | Fee | Free shipping from | Estimated time | Neighbourhoods (examples) |
| --- | --- | --- | --- | --- |
| 1 — Centre | XCG 5 | XCG 75 | 1–2 days | Willemstad, Punda, Otrobanda, Pietermaai, Scharloo |
| 2 — East | XCG 10 | XCG 100 | 1–2 days | Jan Thiel, Blue Bay, Saliña, Mahaai, Cas Grandi |
| 3 — West and North | XCG 25 | XCG 150 | 2–3 days | Banda Abou, Banda Ariba, Tera Kòrá, Groot Kwartier |

What does NOT exist yet in delivery (see Document 2) • Courier assignment and dispatch (who delivers and how are they notified?). • Live tracking for the customer ("your order is on its way" with statuses). • A panel for YOU to edit zones and fees without touching code. • Delivery schedule / time slots (choose day and time). • Route optimisation when there are several orders.

# 7. Database and catalogue

The database is designed for serious e-commerce: unique keys, automatic timestamps, auto-generated order numbers (UNI-AAMMDD-XXXX) and preloaded seed data.

| Area | Content | Status |
| --- | --- | --- |
| Main tables | users, addresses, orders, items, payments, carts, reviews, coupons, variants, delivery zones, WhatsApp messages | READY |
| Catalogue (Directus) | products, categories, brands — editable from the panel | READY |
| Products loaded | ~285 products (bras, panties, colognes, creams, sunscreen, deodorants, facial cleansing, accessories) | READY |
| Seed coupons | 3 preloaded sample coupons | READY |

# 8. Security already implemented

The code already includes good security practices. This is important to protect your customers and their information.

- Passwords encrypted with bcrypt (never stored in plain text).

- Database queries protected against SQL injection.

- Administrator permissions verified against the database (not just trusting the token).

- Security headers (Helmet), domain allowlist (CORS) and request rate limits (anti-abuse).

- "Enumeration-proof" login responses (they do not reveal whether an email exists).

- Checkout with transactions and stock locking (it does not sell what is not in stock).

- Payment webhook that RE-VERIFIES the real status with Sentoo (it does not trust the incoming message).

Security items pending before launch (details in Document 2) • Rotate the default administrator password (it ships with a sample one in the code). • Enter the real bank account number for transfers. • Protect the /admin route on the server side as well.

# 9. Conclusion

Unistyles is not just starting: it is on the home stretch. The code covers almost the entire journey of a real online store — catalogue, cart, checkout, payments, accounts, WhatsApp and a delivery system with a map and zones.

The remaining work is concentrated on: (1) confirming that all services are deployed together, (2) fixing a handful of bugs and unconnected forms, (3) configuring the external accounts (Sentoo, WhatsApp, bank), and (4) defining the operational side of delivery. All of this is broken down as user stories in Document 2.

How it connects with your other documents • Document 2 — Completion checklist: what remains to be finished (user stories + priority). • Document 3 — Research checklist: what to research before deciding on design/strategy. • Document 4 — Deep research + brainstorming: questions for the session with your team. • Document 5 — Action plan (Double Diamond): how to organise the work in phases.