DOCUMENT 2 OF 5

UNISTYLES CURAÇAO · E-COMMERCE

Completion checklist

Everything that remains to be finished before launch — in User Story format

Prepared for:  Paula and the team (front · back · UX · marketing)

Date:  July 31, 2026

Format:  User Stories + acceptance criteria + priority (MoSCoW/RICE)

Basis:  Code audit (frontend + backend) — July 2026

Contents

# How to read this document

Each pending task is written as a "User Story": a sentence describing WHO needs something, WHAT they need and WHY. Below it are the "acceptance criteria" (how we will know it is finished), the current status and the priority.

### Format

US-00 — As a [role], I want [action] so that [benefit]. Current status: PARTIAL — short description P1 · HIGH ✔ Acceptance criterion 1 ✔ Acceptance criterion 2

### Priorities (simplified MoSCoW)

| Priority | Meaning | When |
| --- | --- | --- |
| P0 · BLOCKER | Without this we CANNOT launch / money is lost or things break | Before launch — mandatory |
| P1 · HIGH | Very important for a good experience | Launch or first sprint |
| P2 · MEDIUM | Improves the store, does not block | Weeks 2–6 |
| P3 · LOW | Nice to have | Backlog / when there is time |

# Summary: launch blockers (P0)

If you only had time for the essentials, this is what prevents launching today. All of them are detailed as user stories further on.

| # | Blocker (P0) | Epic |
| --- | --- | --- |
| 1 | Confirm that backend + Directus + frontend are deployed TOGETHER (without the backend there are no purchases) | A · Infra |
| 2 | Seed the neighbourhoods into the delivery zones (without this, checkout does not allow choosing an area) | D · Delivery |
| 3 | Enter the real bank account number (currently XXXX-XXXX-XXXX) | C · Payments |
| 4 | Rotate the default administrator password | J · Security |
| 5 | Protect the /admin route on the server side | J · Security |
| 6 | Fix the reviews bug (data type) or disable reviews | F · Reviews |
| 7 | Verify that the referenced images/videos exist (avoid broken images) | E · Catalogue |
| 8 | Fix or disable "password recovery" (the page to change it is missing) | B · Accounts |

# A. Infrastructure and deployment

The store only works if its three services are published and connected. This epic ensures the "engine" is running.

US-A1  As the business owner, I want the backend (engine), Directus (CMS) and the frontend (store) to be deployed and connected on Coolify so that customers can actually buy, log in and pay.

Current status: PARTIAL  — Coolify in progress; still need to confirm the backend responds at api.unistylescuracao.com   P0 · BLOCKER

- ✔ The store loads at unistylescuracao.com with the padlock (SSL).

- ✔ The backend responds at api.unistylescuracao.com/health.

- ✔ The CMS opens at cms.unistylescuracao.com/admin.

- ✔ An end-to-end test purchase completes without errors.

Risk #1: if only Directus is published, customers see products but CANNOT buy. The frontend calls dozens of /api/* routes that live in the backend.

US-A2  As the business owner, I want the production environment variables loaded in Coolify so that payments, WhatsApp, email and the database work.

Current status: PARTIAL  — .env.coolify.example template ready; the real keys are missing   P0 · BLOCKER

- ✔ JWT_SECRET, DB_PASSWORD, REDIS_PASSWORD generated and loaded.

- ✔ The VITE_* build variables loaded as build-time (Vite "bakes" them in).

- ✔ Secrets marked as hidden in Coolify.

US-A3  As the business owner, I want automatic database backups so that I do not lose orders or customers if something fails.

Current status: PARTIAL  — deploy/scripts/backup-db.sh exists; it still needs to be scheduled (cron) and a restore tested   P1 · HIGH

- ✔ Automatic daily backup.

- ✔ 30-day retention.

- ✔ Documented restore test.

# B. Accounts and authentication

Registration, login and email verification already work. There is one gap: password recovery cannot be completed.

US-B1  As a customer, I want to create an account and verify my email so that I can save my details and see my orders.

Current status: READY  — Works (depends on the backend + SMTP for email)   P1 · HIGH

- ✔ Registration with email and password.

- ✔ Verification email sent.

- ✔ Login blocked until verified.

US-B2  As a customer who forgot my password, I want to reset it from the link I receive by email so that I can get back into my account.

Current status: MISSING  — The backend sends the link, but the store does NOT have the /reset-password page to complete the change   P0 · BLOCKER

- ✔ The /reset-password page exists and receives the token from the link.

- ✔ The customer enters and confirms the new password.

- ✔ Temporary alternative: hide "Forgot your password?" until it is available.

US-B3  As a customer, I want to view and edit my profile, addresses and orders so that I can manage my account.

Current status: READY  — Works (protected route)   P2 · MEDIUM

- ✔ Edit personal details.

- ✔ Save addresses with detected zone.

- ✔ Order history visible.

# C. Checkout and payments

The 3-step checkout is built (contact → address → payment → review) with coupons and 4 payment methods. External accounts still need to be configured.

US-C1  As a customer, I want to complete my purchase in a clear 3-step checkout so that I can pay and receive my order.

Current status: PARTIAL  — Built; depends on the backend and on zones with neighbourhoods (see Epic D)   P0 · BLOCKER

- ✔ Contact and address form with autocomplete.

- ✔ Summary with subtotal, shipping and total.

- ✔ Coupon can be applied.

US-C2  As a customer, I want to pay with Sentoo (local Curaçao card) so that I can pay online securely.

Current status: PARTIAL  — Integration ready; SENTOO_API_KEY + MERCHANT_ID still need to be entered   P0 · BLOCKER

- ✔ Redirect to Sentoo and back with status.

- ✔ Live status update.

- ✔ Tested in sandbox and then in production.

US-C3  As a customer, I want to pay by bank transfer with correct details so that I can use my preferred method.

Current status: PARTIAL  — The account number is a placeholder (XXXX-XXXX-XXXX)   P0 · BLOCKER

- ✔ Real MCB account number displayed.

- ✔ Clear transfer instructions.

- ✔ Manual payment confirmation.

BLOCKER: today customers would see a fake account. Replace it in services/backend/src/routes/payments.js before enabling bank transfer.

US-C4  As a customer, I want to pay cash on delivery or close the purchase via WhatsApp so that I can buy even if I do not want to pay online.

Current status: READY  — Works   P1 · HIGH

- ✔ Cash on delivery creates the order.

- ✔ WhatsApp opens a chat with the order summary.

# D. Delivery system

The foundation (zones, map, fees, geocoding) already exists. This epic completes the DATA part that checkout needs and adds the OPERATIONAL (logistics) part that does not exist today.

## D.1 Data and coverage

US-D1  As a customer, I want to choose my neighbourhood at checkout and see my fee so that I know how much I will pay for shipping before paying.

Current status: PARTIAL  — The neighbourhood menu is populated from the backend; if the zones do not include neighbourhoods, the menu is EMPTY and purchasing is impossible   P0 · BLOCKER

- ✔ The /api/delivery/zones API returns the 3 zones WITH their list of neighbourhoods.

- ✔ The "Area" menu shows the neighbourhoods grouped by zone.

- ✔ Choosing a neighbourhood shows the fee and the free-shipping threshold.

The neighbourhoods are ALREADY written in the 002_delivery_zones.sql migration. The task is to ensure that this migration ran on the production database.

US-D2  As the business owner, I want a panel to edit zones, fees and neighbourhoods without touching code so that I can adjust shipping prices when fuel costs or coverage change.

Current status: MISSING  — Today it can only be changed with direct SQL — not suitable for a non-technical owner   P1 · HIGH

- ✔ Admin screen to create/edit/deactivate zones.

- ✔ Edit the fee, free-shipping threshold and neighbourhoods.

- ✔ Changes are reflected immediately at checkout.

## D.2 Operations / logistics (the new part)

US-D3  As the dispatch manager, I want to see new orders with their zone, address and location on the map so that I can organise the day's deliveries.

Current status: MISSING  — The order already stores the zone and coordinates; the dispatch screen that uses them is missing   P1 · HIGH

- ✔ List of pending orders by zone.

- ✔ See the address and the pin on the map.

- ✔ Group by zone to build routes.

US-D4  As the dispatch manager, I want to assign each order to a courier and change its status so that I know who is carrying what and no orders are lost.

Current status: MISSING  — There is no courier assignment   P1 · HIGH

- ✔ Assign a courier to an order.

- ✔ Statuses: preparing → on the way → delivered.

- ✔ Notify the customer on every change (WhatsApp is already ready for this).

US-D5  As a customer, I want to track my order live ("on the way") so that I know when it will arrive.

Current status: PARTIAL  — /track-order by number exists; the live logistics status is missing   P2 · MEDIUM

- ✔ See the current order status.

- ✔ WhatsApp notification when it goes out for delivery.

- ✔ Estimated arrival by zone.

US-D6  As a customer, I want to choose a delivery day and time slot so that I am at home when it arrives.

Current status: MISSING  — The order accepts free-text date/time, but without availability validation   P2 · MEDIUM

- ✔ Day selector.

- ✔ Time slots by zone.

- ✔ Capacity control per slot.

## D.3 Order flow (delivery) — from purchase to delivery

This is the complete journey that must exist. What is in green already works; orange/red is what still needs to be built (useful as a basis for your flowchart in Figma/FigJam).

| Step | What happens | Front-end | Back-end | Status |
| --- | --- | --- | --- | --- |
| 1. Address | Customer types the address; the zone is detected | Autocomplete + map | Geocoding (Nominatim, frontend) | READY |
| 2. Fee | Shipping and free threshold are calculated | Shows the fee | /api/delivery/calculate | READY |
| 3. Order | The order is created with zone and coordinates | Checkout | Transaction + stores zone/lat/lng | READY |
| 4. Payment | Sentoo / COD / bank transfer / WhatsApp | Payment callback | Sentoo + webhook | config |
| 5. Dispatch | Manager sees the order and assigns it | Dispatch screen | Statuses + assignment | MISSING |
| 6. On the way | Courier sets off; customer receives a notification | Live tracking | WhatsApp at every status | MISSING |
| 7. Delivered | Marked as delivered; a review is requested | Confirmation | Close-out + email/WhatsApp | PARTIAL |

# E. Catalogue and product

The catalogue (~285 products) displays real data. The pending items concern data and images, not code.

US-E1  As a customer, I want to see real photos of each product (not broken images) so that I can trust the store and decide to buy.

Current status: PARTIAL  — Many images are referenced by a fixed path (placeholders, hero videos, brand logos) — it must be confirmed that they exist   P0 · BLOCKER

- ✔ Audit that every referenced image/video exists in public/images.

- ✔ Replace placeholders with real photos.

- ✔ Optimised image weight (<200KB).

US-E2  As a customer, I want to see the product's real sizes, colours and variants so that I can choose the right size.

Current status: PARTIAL  — When the product has no sizes/colours, the store "makes them up" (e.g. bra sizes, black/beige/white colours)   P1 · HIGH

- ✔ Load real variants in the CMS.

- ✔ Hide the made-up values when there is no data.

- ✔ Reflect stock per variant.

US-E3  As a customer, I want to see real ratings, not sample stars, so that I do not feel misled.

Current status: PARTIAL  — Category cards show a fixed 4.5 stars (mock)   P2 · MEDIUM

- ✔ Show the real rating based on reviews.

- ✔ Hide stars if there are no reviews.

US-E4  As a customer, I want to see all brands and their pages so that I can shop by a brand I trust.

Current status: PARTIAL  — Only 5 brands are defined manually; others return "brand not found"   P2 · MEDIUM

- ✔ Brands from the CMS, not hard-coded.

- ✔ Each brand with its page and logo.

# F. Reviews

The reviews feature is coded but has a technical bug that breaks it in production.

US-F1  As a customer, I want to leave and read product reviews so that I can trust the quality before buying.

Current status: MISSING  — BUG: the product_id field is a UUID in the database but products use numbers — inserting a review fails   P0 · BLOCKER

- ✔ Fix the data type (UUID → integer) or align the schema.

- ✔ Test creating and displaying a review.

- ✔ Alternative: disable reviews until fixed.

US-F2  As the business owner, I want to approve reviews before they are published so that I can avoid spam or offensive content.

Current status: PARTIAL  — The schema supports moderation but the code publishes everything automatically; there is no approval panel   P2 · MEDIUM

- ✔ Reviews are pending by default.

- ✔ Admin panel to approve/reject.

# G. Admin and operations

The admin panel exists with statistics and basic management, but it has unfinished buttons and does not cover products.

US-G1  As an administrator, I want the /admin section to be truly protected so that no outsider can see business data.

Current status: PARTIAL  — The /admin route is not protected on the server side (it is only hidden in the browser)   P0 · BLOCKER

- ✔ Real blocking by administrator role.

- ✔ Redirect if there is no permission.

US-G2  As an administrator, I want to see the details of each customer and each order so that I can provide service and manage them.

Current status: MISSING  — The "view details" buttons currently only show "coming soon"   P1 · HIGH

- ✔ Customer record with their orders.

- ✔ Order details with items and status.

US-G3  As the business owner, I want to manage products, prices and stock so that I can keep the store up to date.

Current status: READY  — Done from the Directus (CMS) panel, not from /admin — you need training in Directus   P1 · HIGH

- ✔ Know how to create/edit a product in Directus.

- ✔ Short CMS user guide.

# H. Content, forms and legal

The content pages are ready; some forms do not send anything yet.

US-H1  As a customer, I want the contact form to actually send my message so that I can communicate with the store.

Current status: MISSING  — The Contact form does not send anything (it prevents submission)   P1 · HIGH

- ✔ Send to an email address or create a ticket.

- ✔ Alternative: replace with a WhatsApp button.

- ✔ Fix social links that currently point to "#".

US-H2  As a visitor, I want to subscribe to the newsletter and have it recorded so that I receive news and offers.

Current status: MISSING  — The newsletter form in the store does not submit; the backend stores it but without confirmation or unsubscribe   P2 · MEDIUM

- ✔ Connect the form to the backend.

- ✔ Confirmation email (double opt-in).

- ✔ Unsubscribe link.

US-H3  As the business owner, I want correct legal pages for Curaçao so that I comply with the rules and build trust.

Current status: PARTIAL  — Terms and Privacy exist with generic text; they must be legally reviewed   P1 · HIGH

- ✔ Privacy policy consistent with the data you collect.

- ✔ Real terms and return policy.

- ✔ Cookie banner if cookies are used.

# I. Marketing, SEO and retention

Foundations so that the store can be found and sell more. Almost all of this is new work.

US-I1  As the business owner, I want the store to appear on Google (local SEO) so that customers in Curaçao can find it.

Current status: MISSING  — Metadata, titles, sitemap and structured data are missing   P1 · HIGH

- ✔ Titles and descriptions per page.

- ✔ Sitemap and robots.

- ✔ Google Business + Analytics.

US-I2  As the business owner, I want to recover abandoned carts via WhatsApp/email so that I do not lose almost-closed sales.

Current status: MISSING  — Does not exist; the WhatsApp chatbot provides a basis for building it   P3 · LOW

- ✔ Detect abandoned cart.

- ✔ Reminder message.

- ✔ Optional re-engagement coupon.

US-I3  As a customer, I want to see the store in my language (ES / Papiamentu / NL / EN) so that I understand it and trust it.

Current status: MISSING  — Today the interface is mostly in English; the WhatsApp chatbot already speaks Papiamentu   P2 · MEDIUM

- ✔ Define priority languages (research — see Doc 3/4).

- ✔ Translate the interface.

- ✔ Language selector.

# J. Security and pre-launch

Mandatory security fixes before opening to the public.

US-J1  As the business owner, I want to change the default administrator password so that nobody can log in with the sample password from the code.

Current status: MISSING  — The database seeds an admin with a sample password that is in the code   P0 · BLOCKER

- ✔ Rotate the admin password on first login.

- ✔ Ideally, create the admin manually and remove the seeding.

US-J2  As the business owner, I want transactional emails (confirmation, reset) to be sent so that customers receive receipts.

Current status: PARTIAL  — The email code works but SMTP is not in the list of required variables — easy to forget   P1 · HIGH

- ✔ Configure SMTP in Coolify.

- ✔ Test the order confirmation email.

- ✔ Test the reset email.

US-J3  As the business owner, I want to get the WhatsApp templates approved in Meta so that automatic order notifications are sent.

Current status: MISSING  — Automatic notifications depend on approved templates (order_confirmation, order_shipped, etc.)   P1 · HIGH

- ✔ Create and submit templates in Meta Business Manager.

- ✔ Test each status notification.

# K. QA and launch

Final tests before opening and on launch day.

### QA checklist (tick before launch)

☐  Complete test purchase with each payment method   [P0 · BLOCKER]

☐  Registration, login, verification and (if applicable) password reset   [P0 · BLOCKER]

☐  Checkout on mobile (most customers will be on mobile)   [P0 · BLOCKER]

☐  All images load (none broken)   [P0 · BLOCKER]

☐  Zone selection and correct fee in each zone   [P0 · BLOCKER]

☐  Emails and WhatsApp notifications arrive   [P1 · HIGH]

☐  Acceptable load speed on 4G   [P1 · HIGH]

☐  Spelling and language review of the interface   [P1 · HIGH]

☐  Footer and social media links work   [P2 · MEDIUM]

☐  Database backup/restore test   [P1 · HIGH]

# Prioritisation matrix (quick view)

All user stories grouped by priority, for sprint planning. Start with P0, then P1.

| Priority | User stories | Focus |
| --- | --- | --- |
| P0 · BLOCKER | A1, A2, B2, C1, C2, C3, D1, E1, F1, G1, J1 | Launch without breaking anything or losing money |
| P1 · HIGH | A3, B1, C4, D2, D3, D4, E2, G2, G3, H1, H3, I1, J2, J3 | Good experience and operations |
| P2 · MEDIUM | B3, D5, D6, E3, E4, F2, H2, I3 | Polish and growth |
| P3 · LOW | I2 | Backlog |

Suggested sequence Sprint 1 (launch): all P0 items. · Sprint 2: operational delivery (D2–D4) + forms (H1) + basic SEO (I1). · Sprint 3: catalogue polish (E2–E4), moderated reviews (F2), languages (I3), delivery scheduling (D6).